**HomeTask\_1**

Describe Scrum in your project. Define bottlenecks and luck results.

“Swisscom” scrum process:

1. 1 Sprint duration = 2 weeks.
2. Daily standup at 10.00.
3. Every Monday grooming meeting.
4. Demo at the last Friday of the sprint.
5. Friday Retrospective of previous Sprint, Planning on next Sprint.

|  |  |
| --- | --- |
| Pluses | Minuses |
| * Communication with customer:   We have every day stand up with colleagues from abroad, every day chatting with customer`s representatives.   * Good team work:   We had a small team so it was like a big family even with colleagues from German office.   * Fast reaction on changes in workflow:   Very often customer changed his mind so we have to react on them immediately.   * Good knowledge transfer:   When new comer comes to the office our main task was to made him full knowledge transfer as quick as possible.   * Happy customer:   Customer was fully satisfied. | * Too many time spends on meetings:   Too many meetings with customer and colleagues from other countries.   * Different locations of team members:   Some problems with communication with colleagues from abroad.   * Late meetings:   As colleagues were from other locations we have too agree on late meetings.   * Often overtimes:   Often was needed to finish as soon as possible so work was till night. |